Scribble Engine - Complete Development Roadmap

Project Overview

A whiteboard animation engine (like VideoScribe/Doodly) built with Electron that allows users to create animated drawings with a hand that follows the stroke path.

Phase 1: Project Setup & Foundation (Days 1-2)

  - Initialize Project

1.2 Create Basic File Structure

1.3 Basic Electron Setup

Learn:

- Electron architecture (main process vs renderer)

- BrowserWindow configuration

- preload scripts and contextBridge

- IPC communication (ipcMain/ipcRenderer)

Build:

- main.js - Create window, load index.html

- preload.js - Expose safe APIs to renderer

- Basic index.html with empty SVG viewport

Phase 2: SVG Canvas & Basic Interaction (Days 3-5)

2.1 SVG Viewport Setup

Learn:

- SVG coordinate systems

- SVG transforms (translate, scale, rotate)

- SVG groups (<g>) for organization

Build:

2.2 Pan & Zoom

Learn:

- Mouse events (mousedown, mousemove, mouseup, wheel)

- Screen to world coordinate conversion

- Matrix transforms

Build:

- Pan with middle mouse or space+drag

- Zoom with scroll wheel

- screenToWorld(x, y) helper function

2.3 Object Selection

Learn:

- getBoundingClientRect() vs getBBox()

- SVG hit testing

Build:

- Click to select objects

- Ctrl+click for multi-select

- Visual selection box (dashed rectangle)

Phase 3: Drawing Tools (Days 6-8)

3.1 Shape Creation

Learn:

- SVG shapes: <rect>, <circle>, <ellipse>, <line>, <path>

- Path data syntax (M, L, C, A, Z commands)

Build tools:

- Rectangle tool

- Circle/Ellipse tool

- Arrow tool (line with arrowhead)

- Speech bubble tool

3.2 Text Tool

Learn:

- SVG <text> element

- Font properties (family, size, weight, style)

- Text anchor and alignment

Build:

- Text input modal

- Font controls in toolbar

- Text styling (bold, italic, strikethrough)

3.3 SVG Import

Learn:

- FileReader API

- DOMParser for SVG parsing

- SVG sanitization

Build:

- File input for SVG import

- Parse and insert into canvas

- Asset panel with thumbnails

Phase 4: Object Management (Days 9-11)

4.1 Transform System

Learn:

- SVG transform attribute

- Matrix math for rotation/scale

- Transform origin

Build:

- Move objects (drag)

- Resize with corner handles

- Rotate with rotation handle

4.2 Stack Panel (Layer Management)

Learn:

- DOM ordering = visual stacking

- Drag and drop reordering

Build:

- List of all objects

- Click to select

- Drag to reorder z-index

- Delete with keyboard

4.3 Object Data Structure

Phase 5: Stroke Animation Engine (Days 12-16)

5.1 Path Analysis

Learn:

- getTotalLength() method

- getPointAtLength(distance) method

- Converting shapes to paths

Build:

- shapeToPathData(node) - Convert any shape to path d attribute

- lengthOfElement(el) - Get drawable length of any element

5.2 Stroke-Dasharray Animation

Learn:

- stroke-dasharray and stroke-dashoffset properties

- How to animate "drawing" effect

The Core Trick:

5.3 Prepare Objects for Animation

Build prepareObjectForPlay(obj):

- Find all stroked elements (stroke !== "none")

- Find all filled elements (fill !== "none")

- Convert to paths, measure lengths

- Store in obj._animData

5.4 Timeline Builder

Build buildTimeline():

- Loop through objects in order

- Calculate start time for each based on previous + delays

- Return array of { obj, start }

- Calculate totalDuration

5.5 Frame Application

Build applyFrame(timeSec):

- For each timeline entry:

  - Calculate local time relative to entry start

  - Calculate which stroke segment is active

  - Set strokeDashoffset based on progress

  - Handle fill animation (fade/wipe)

- Track active stroke for hand position

5.6 Playback Controls

Build:

- Play button - start requestAnimationFrame loop

- Pause button - cancel animation frame

- Stop button - reset to beginning

- Scrubber - seek to any time

- Speed control

Phase 6: Drawing Hand (Days 17-19)

6.1 Hand Element

Build:

- Create fixed-position <div> with hand PNG

- Position above everything (z-index: 9999)

- Show/hide based on animation state

6.2 Position Tracking

Learn:

- getPointAtLength() for position on path

- getScreenCTM() for SVG to screen coordinates

Build updateHandPosition(pathElement, progress):

6.3 Calibration System

Build:

- calibrateHand() - Show red dot target

- Arrow key controls to adjust offset

- Save calibration to localStorage per hand image

- finishCalibration() - Save and close

6.4 Integration with Animation

In applyFrame(), track the active stroke and call updateHandPosition():

Phase 7: Camera System (Days 20-23)

7.1 Auto-Fit Camera

Build fitCameraToObject(obj):

- Get object bounding box

- Calculate zoom to fit in viewport

- Calculate pan to center object

- Return { x, y, z } camera state

7.2 Camera Keyframes

Build:

- "Set Camera" button - save current view as keyframe

- Store in object's anim.camKey

- Build camera timeline alongside animation timeline

7.3 Camera Transitions

Build applyCamera(timeSec):

- Find current and next camera keyframe

- During hold period: stay at current

- During transition: lerp from current to next

- Apply easing (ease-in-out recommended)

7.4 Aspect Ratio

Build:

- Dropdown: 16:9 or 9:16

- Capture HUD overlay showing frame bounds

- Adjust camera calculations for aspect ratio

Phase 8: Audio Timeline (Days 24-26)

8.1 Audio Loading

Learn:

- Web Audio API

- AudioContext, AudioBuffer

- decodeAudioData()

Build:

- Import audio file

- Decode to AudioBuffer

- Display waveform on canvas

8.2 Audio Segments

Build:

- Segment data structure (start, end, buffer)

- Drag to move segments

- Trim handles (left/right)

- Split at playhead

8.3 Sync with Animation

Build:

- Shared playhead between animation and audio

- Play/pause/stop controls audio too

- Scrubbing seeks both

Phase 9: Video Export (Days 27-30)

9.1 FFmpeg Integration

Learn:

- Child process spawning in Node.js

- FFmpeg command line arguments

- Pipe vs file-based input

Setup:

- Download FFmpeg binary

- Place in ffmpeg folder

- Detect platform (Windows/Mac/Linux)

9.2 Frame Capture

Build:

- Render each frame at target resolution

- Clone SVG, serialize to string

- Load into Image, draw to Canvas

- Export as PNG base64

9.3 Export Pipeline

Build in main.js:

- start-export - Create temp directory

- send-frame - Save PNG to temp dir

- finish-export - Run FFmpeg to encode

FFmpeg command:

9.4 Progress & Error Handling

Build:

- Parse FFmpeg stderr for progress

- Send progress events to renderer

- Fallback to CPU encoding if GPU fails

- Cleanup temp files

Key Concepts to Master

SVG

- Coordinate systems and transforms

- Path data syntax

- stroke-dasharray/dashoffset trick

- getTotalLength() and getPointAtLength()

JavaScript

- requestAnimationFrame for smooth animation

- Event handling (mouse, keyboard)

- Async/await for file operations

- Module pattern (IIFE) for encapsulation

Electron

- Main vs Renderer process

- IPC communication

- preload scripts for security

- Native dialogs

Math

- Linear interpolation (lerp)

- Easing functions

- Matrix transforms

- Coordinate conversion

Debugging Tips

- Animation not working?

  - Check if _animData is populated

  - Log stroke lengths

  - Verify strokeDashoffset is being set

- Hand position wrong?

  - Check getScreenCTM() return value

  - Log screen coordinates

  - Verify offset values

- Camera jumpy?

  - Check timeline ordering

  - Verify transition times don't overlap

  - Log easing values

- Export fails?

  - Check FFmpeg path

  - Look at stderr output

  - Try CPU fallback

Time Estimate

- Beginner: 60-90 days

- Intermediate: 30-45 days

- Advanced: 15-25 days

Resources to Study

- SVG:

  - MDN SVG Tutorial

  - "SVG Essentials" book

- Animation:

  - MDN requestAnimationFrame

  - Easing functions (easings.net)

- Electron:

  - Official Electron docs

  - "Electron in Action" book

- FFmpeg:

  - FFmpeg wiki

  - NVIDIA NVENC documentation